## Slide 1
Mo Hinh Phat Trien Phan Mem RUP
Rational Unified Process
24120091 - Lam Duy Minh | 24120089 - Ta Quang Manh
24120070 - Vuong Huu Khang | 24120115 - Le Tan Phat
GV: ThS. Ngo Ngoc Dang Khoa | TG: ThS. Ho Tuan Thanh

## Slide 2
RUP La Gi?
RUP (Rational Unified Process) la quy trinh phat trien phan mem lap va tang dan, dua tren kien truc huong doi tuong va dieu khien boi Use-Case.
Nam 1998
Rational Software phat hanh phien ban 1.0
Three Amigos
Grady Booch, James Rumbaugh, Ivar Jacobson
IBM Rational
IBM mua lai Rational Software nam 2003
Notes: RUP duoc de xuat boi Rational Software, 3 tac gia chinh la Three Amigos

## Slide 3
Cau Truc 2 Chieu Cua RUP
Discipline | Inception | Elaboration | Construction | Transition
Business Modeling | Cao | Trung binh | Thap | --
Requirements | Cao | Cao | Thap | --
Analysis & Design | Trung binh | Cao | Trung binh | Thap
Implementation | Thap | Trung binh | Cao | Thap
Test | Thap | Trung binh | Cao | Cao
Deployment | -- | -- | Thap | Cao
Config & Change Mgmt | Thap | Trung binh | Trung binh | Trung binh
Project Management | Cao | Cao | Trung binh | Trung binh
Environment | Trung binh | Cao | Thap | Thap
Notes: Bang the hien muc do no luc cua tung discipline qua tung pha

## Slide 4
6 Nguyen Tac Cot Loi
01
Phat trien lap
(Iterative Development)
02
Quan ly yeu cau
(Manage Requirements)
03
Kien truc component
(Component-based)
04
Mo hinh hoa truc quan
(Visual Modeling - UML)
05
Kiem tra chat luong
(Continuously Verify Quality)
06
Quan ly thay doi
(Control Changes)

## Slide 5
4
4 Pha Cua RUP
Inception - Elaboration - Construction - Transition

## Slide 6
Pha 1: Inception (Khoi Dau)
WHAT: Xac dinh tam nhin, pham vi, Business Case, Use-Case chinh (10-20%), danh gia rui ro, uoc luong chi phi
WHO: Project Manager, Business Analyst, System Analyst, Architect, Stakeholders
INPUT: Y tuong kinh doanh, nghien cuu thi truong
OUTPUT: Vision Document, Use-Case Model, Business Case, Risk List
Milestone
Lifecycle Objective (LCO)
Go / No-Go

## Slide 7
Pha 2: Elaboration (Chi Tiet Hoa)
WHAT: Hoan thien 80% use-case, thiet ke kien truc phan mem, xay dung Architectural Prototype, giam thieu rui ro chinh
WHO: Software Architect, System Analyst, DB Designer, UI/UX Designer, Senior Developer
INPUT: Vision Document, Use-Case Model so bo, Risk List
OUTPUT: SAD, Design Model, Data Model, Architectural Prototype
Milestone
Lifecycle Architecture (LCA)
Kien truc on dinh

## Slide 8
Pha 3: Construction (Xay Dung)
WHAT: Phat trien toan bo chuc nang, tich hop module, Unit Test, Integration Test, System Test, viet tai lieu
WHO: Developers, Testers/QA, Technical Writer, DBA, Project Manager, UI Developer
INPUT: SAD, Design Model, Data Model, Coding Standards
OUTPUT: Source Code, Beta Release, Test Reports, User Manual
Milestone
Initial Operational Capability (IOC)
San sang beta testing

## Slide 9
Pha 4: Transition (Chuyen Giao)
WHAT: Trien khai production, UAT, dao tao nguoi dung, data migration, sua loi, tinh chinh hieu nang, ban giao
WHO: DevOps, Testers/QA, Trainer, Support Team, End Users, Project Manager
INPUT: Beta Release, User Manual, Deployment Plan, Training Material
OUTPUT: Production Release, UAT Sign-off, Training Records, Lessons Learned
Milestone
Product Release
San pham van hanh chinh thuc

## Slide 10
Vi Du: Website E-Commerce ShopVN
Ap dung RUP cho du an ban hang dien tu

## Slide 11
ShopVN - Pha Inception
Tam nhin: Xay dung san e-commerce ban dien tu cho thi truong Viet Nam
Pham vi: Quan ly san pham, gio hang, thanh toan online, don hang, tai khoan nguoi dung
Rui ro: Bao mat thanh toan (High), Hieu nang flash sale (Medium)
Use-Case chinh: UC01 Dang ky/Dang nhap, UC02 Tim kiem, UC03 Gio hang, UC04 Thanh toan, UC05 Quan ly don hang

## Slide 12
ShopVN - Pha Construction (6 Iterations)
Iteration 1 (4 tuan)
User Service
Dang ky, dang nhap, profile, phan quyen
Iteration 2 (4 tuan)
Product Service
CRUD san pham, tim kiem, bo loc
Iteration 3 (4 tuan)
Cart & Order Service
Gio hang, dat hang, trang thai don
Iteration 4 (4 tuan)
Payment Service
VNPay, MoMo, COD, hoan tien
Iteration 5 (3 tuan)
Notification + Admin
Email, SMS, thong ke, quan tri
Iteration 6 (3 tuan)
Review, Wishlist, Coupon
Danh gia, khuyen mai

## Slide 13
Diem Manh Cua RUP
Phat trien lap & tang dan
Giam rui ro so voi Waterfall, phat hien loi som qua tung iteration
Quan ly rui ro tot
Rui ro duoc xac dinh va xu ly tu som, truoc khi coding nhieu
Dieu khien boi Use-Case
Dam bao phan mem dap ung dung nhu cau nghiep vu nguoi dung
Kien truc trung tam
Xay dung kien truc vung chac tu som (pha Elaboration)

## Slide 14
Diem Yeu Cua RUP
Phuc tap & nang ne
Quy trinh do so voi nhieu artifact, role, discipline
Chi phi cao
Nhieu tai lieu, nhieu vai tro, tool ho tro thuong ton phi
Doi hoi kinh nghiem
Team can co kinh nghiem RUP va UML, neu khong se ap dung sai
Khong phu hop du an nho
Du an duoi 5 nguoi, RUP qua overkill, nen dung Agile/Scrum

## Slide 15
Cam On
Nhom san sang tra loi cau hoi
Tai lieu tham khao: Kruchten (2003), Jacobson et al. (1999), OpenUP - Eclipse Foundation